# OpenShift POC checklist

This checklist provides a complete end-to-end baseline for validating OpenShift in your environment. Not every item will apply to every environment — skip sections that are out of scope for your specific goals.

# Phase 1: Discovery and scoping

Complete this phase before any technical work begins. Align on goals, boundaries, and what a successful outcome looks like.

## Goals and drivers

| Item | Status | Notes |
| --- | --- | --- |
| Document specific POC objectives with measurable outcomes | ☐ |  |
| Identify which applications or workloads will be evaluated | ☐ |  |
| Capture high-availability and recovery expectations | ☐ |  |
| Note any security, regulatory, or compliance constraints | ☐ |  |
| Understand target production timeline and anticipated scale | ☐ |  |

## Boundaries and assumptions

| Item | Status | Notes |
| --- | --- | --- |
| Agree on what is included in the POC and document it | ☐ |  |
| Explicitly list what is excluded (to prevent scope creep) | ☐ |  |
| Document assumptions and responsibilities (customer vs. Red Hat) | ☐ |  |
| Identify all participating teams (infra, network, security, dev) | ☐ |  |
| Set a timeline with key milestone dates | ☐ |  |

## Exit criteria

Agree on pass/fail criteria before installation begins:

| Area | How we measure success | Status | Notes |
| --- | --- | --- | --- |
| Installation | Cluster deployed, all nodes healthy |  |  |
| Networking | Application traffic flows end-to-end |  |  |
| Storage | Persistent volumes provision and bind on demand |  |  |
| Security | Users authenticate and RBAC enforces permissions |  |  |
| Applications | Sample and customer workloads run correctly |  |  |
| Resilience | Cluster recovers from simulated failures |  |  |
| Operations | Monitoring, logging, and backups function |  |  |
| Migration | VMs migrated to OpenShift (if applicable) |  |  |

# Phase 2: Prerequisites

Complete these before scheduling the installation.

## Infrastructure and compute

| Item | Status | Notes |
| --- | --- | --- |
| Red Hat account created and subscriptions allocated | ☐ |  |
| Compute nodes provisioned and meet minimum specs | ☐ |  |
| Management access to nodes confirmed (BMC, vCenter, cloud API) | ☐ |  |
| Firmware/BIOS settings validated (UEFI, virtualization extensions) | ☐ |  |
| BIOS, BMC, NIC, and HBA firmware at the validated baseline | ☐ |  |
| Node details collected (MAC addresses, BMC IPs, disk hints, NIC names) | ☐ |  |

## Networking

| Item | Status | Notes |
| --- | --- | --- |
| Network subnets allocated for cluster traffic | ☐ |  |
| Firewall rules opened (API, ingress, registry access) | ☐ |  |
| Outbound connectivity to Red Hat registries and services verified | ☐ |  |
| HTTP proxy configured and CA bundle prepared (if proxied environment) | ☐ |  |
| NTP accessible from all nodes | ☐ |  |
| API VIP and Ingress VIP assigned (bare metal) or user-managed load balancer configured | ☐ |  |

## DNS

| Item | Status | Notes |
| --- | --- | --- |
| api.<cluster>.<domain> DNS record resolves correctly | ☐ |  |
| api-int.<cluster>.<domain> DNS record resolves correctly | ☐ |  |
| *.apps.<cluster>.<domain> wildcard DNS resolves correctly | ☐ |  |
| Reverse DNS entries (PTR) configured for node IPs | ☐ |  |

## Storage

| Item | Status | Notes |
| --- | --- | --- |
| Storage array make, model, and firmware version documented | ☐ |  |
| Connection protocol identified (FC, iSCSI, NVMe/TCP, NVMe/FC, NFS) | ☐ |  |
| Array type documented (ALUA, active/active symmetric, active/passive) | ☐ |  |
| Number of fabric paths per node confirmed (minimum two for redundancy) | ☐ |  |
| FC: HBA WWPNs collected for all nodes | ☐ |  |
| FC: Zoning configured on both fabric switches | ☐ |  |
| FC: LUN masking / host groups configured on the array | ☐ |  |
| iSCSI: Target portal IPs and IQN documented | ☐ |  |
| iSCSI: CHAP credentials obtained (if required) | ☐ |  |
| NVMe-oF: Discovery controller IPs or target NQNs documented | ☐ |  |
| NVMe-oF: Array firmware confirmed to support NVMe-oF with RHCOS | ☐ |  |
| Dedicated storage VLAN ID and subnet allocated | ☐ |  |
| Jumbo frames (MTU 9000) confirmed end-to-end on the storage network | ☐ |  |
| Vendor-recommended multipath.conf device block obtained | ☐ |  |
| Multi-vendor: all vendor device blocks collected for merged multipath.conf | ☐ |  |
| Storage array accessible from all cluster node networks | ☐ |  |
| Required firewall ports open between nodes and the storage array | ☐ |  |
| Storage credentials or certificates available for CSI driver configuration | ☐ |  |
| RWX support confirmed (required for Virtualization live migration + registry) | ☐ |  |
| CSI driver version confirmed compatible with target OCP version | ☐ |  |

## Installation host

| Item | Status | Notes |
| --- | --- | --- |
| oc CLI installed on installation host | ☐ |  |
| Pull secret downloaded from Red Hat console | ☐ |  |
| SSH key pair generated | ☐ |  |
| Disconnected: registry set up (oc-mirror or pull-through cache) | ☐ |  |
| Disconnected: install-config imageContentSources and OLM catalogs pointed at the registry | ☐ |  |

## VM migration prerequisites

| Item | Status | Notes |
| --- | --- | --- |
| VDDK access confirmed (TAP partner path or existing archive) | ☐ |  |
| VDDK archive downloaded and version matched to vSphere version | ☐ |  |
| Storage copy offload evaluated (supported SAN + CSI shared with OpenShift; skip if N/A) | ☐ |  |

# Phase 3: Installation

| Item | Status | Notes |
| --- | --- | --- |
| Installation method selected | ☐ |  |
| Cluster installation completed successfully | ☐ |  |
| All nodes showing Ready status | ☐ |  |
| All ClusterOperators Available=True, Degraded=False | ☐ |  |
| Cluster version matches target release | ☐ |  |
| Web console accessible | ☐ |  |
| kubeadmin credentials stored securely | ☐ |  |

# Phase 4: Configure the cluster (required)

These must be completed before deploying workloads.

| Item | Status | Notes |
| --- | --- | --- |
| NMState operator installed | ☐ |  |
| Network configuration applied (bonds, VLANs, storage network NNCPs) | ☐ |  |
| Jumbo frames (MTU 9000) verified end-to-end on the storage network | ☐ |  |
| Storage driver installed and StorageClasses created | ☐ |  |
| Default StorageClass set | ☐ |  |
| Multipath configured and verified (iSCSI/FC only — MachineConfig applied) | ☐ |  |
| RWO PVC created, bound, and data write/read verified | ☐ |  |
| RWX PVC created and bound successfully (if applicable) | ☐ |  |
| Internal image registry configured with persistent storage | ☐ |  |

# Phase 5: Configure the cluster (additional)

Install based on your POC goals. Each subsection is independent.

## Networking

| Item | Status | Notes |
| --- | --- | --- |
| OVS bridge trunk configured for VM secondary networks (if applicable) | ☐ |  |
| ClusterUserDefinedNetwork (CUDN) created for VM IPAM (if applicable) | ☐ |  |
| Ingress/Route exposes an application externally | ☐ |  |
| DNS resolution works from within pods (internal and external) | ☐ |  |

## Workload availability

| Item | Status | Notes |
| --- | --- | --- |
| Node Health Check operator installed | ☐ |  |
| NodeHealthCheck CRs created (workers and control plane) | ☐ |  |
| Self Node Remediation operator installed | ☐ |  |
| Kube Descheduler operator installed and configured | ☐ |  |

## Virtualization

| Item | Status | Notes |
| --- | --- | --- |
| OpenShift Virtualization operator installed | ☐ |  |
| HyperConverged CR created | ☐ |  |
| Virtualization StorageClass annotated as default virt class | ☐ |  |
| Live migration network configured (if applicable) | ☐ |  |

## Migration

| Item | Status | Notes |
| --- | --- | --- |
| Migration Toolkit for Virtualization (MTV) operator installed | ☐ |  |
| VDDK image built and pushed to registry | ☐ |  |
| Storage copy offload enabled and StorageMap configured (if applicable) | ☐ |  |
| Source virtualization provider added and healthy | ☐ |  |
| Network and storage mappings configured | ☐ |  |

## Backup and restore

| Item | Status | Notes |
| --- | --- | --- |
| OADP (OpenShift API for Data Protection) operator installed | ☐ |  |
| BackupStorageLocation CR created and showing Available | ☐ |  |
| DataProtectionApplication CR created | ☐ |  |

## Observability

| Item | Status | Notes |
| --- | --- | --- |
| Logging operators installed (Loki Operator, OpenShift Logging) | ☐ |  |
| LokiStack deployed with object storage backend | ☐ |  |
| Log forwarding configured (ClusterLogForwarder) | ☐ |  |
| Network observability operator enabled | ☐ |  |
| Multi-cluster observability configured (if multi-cluster) | ☐ |  |

## GitOps

| Item | Status | Notes |
| --- | --- | --- |
| OpenShift GitOps operator installed | ☐ |  |
| ArgoCD instance accessible | ☐ |  |
| Sample application deployed via GitOps | ☐ |  |

## Service Mesh (out of baseline)

Skip unless mesh (mTLS, traffic splitting) is explicitly in POC scope.

| Item | Status | Notes |
| --- | --- | --- |
| OpenShift Service Mesh 3.x installed (Istio ambient) | ☐ |  |
| Bookinfo (or equivalent) deployed and mTLS verified | ☐ |  |

## Security and access

| Item | Status | Notes |
| --- | --- | --- |
| Identity provider configured (LDAP, OIDC, etc.) — before demo day; keep kubeadmin until an IdP user has cluster-admin | ☐ |  |
| RBAC groups mapped correctly (members get expected roles) | ☐ |  |
| kubeadmin secret removed after IdP verification (if desired) | ☐ |  |
| External Secrets Operator installed (if integrating Vault, AWS Secrets Manager, etc.) | ☐ |  |
| Non-production banner applied to the console | ☐ |  |

## Additional tools

| Item | Status | Notes |
| --- | --- | --- |
| Web Terminal operator installed (embedded CLI in the web console) | ☐ |  |
| Operators from Artifactory configured (if private registry for catalog) | ☐ |  |

# Phase 6: VM migration

Validate that virtual machines can be migrated from an existing virtualization platform to OpenShift Virtualization.

| Item | Status | Notes |
| --- | --- | --- |
| Source virtualization environment accessible from OpenShift | ☐ |  |
| Migration provider connection healthy | ☐ |  |
| Target storage class selected | ☐ |  |
| Target network mapping configured | ☐ |  |
| VMs selected for migration | ☐ |  |
| Cold migration executed — VM boots on OpenShift | ☐ |  |
| Networking functional (IP, DNS, connectivity) | ☐ |  |
| Storage attached and data intact | ☐ |  |
| Applications inside the VM running correctly | ☐ |  |
| Warm migration tested — cutover with minimal downtime | ☐ |  |
| VM accessible via console and SSH post-migration | ☐ |  |

# Phase 7: Workloads

Deploy workloads to validate platform capabilities.

## Container workloads

| Item | Status | Notes |
| --- | --- | --- |
| Basic container deployed and accessible via Route | ☐ |  |
| Build from source — image built and app deploys | ☐ |  |
| Stateful application — data persists across pod restarts | ☐ |  |
| Multi-tier application — frontend and backend communicating | ☐ |  |
| Event streaming workload deployed, e.g. Kafka (if applicable) | ☐ |  |
| Customer application deployed (if provided) | ☐ |  |

## Virtual machine workloads

| Item | Status | Notes |
| --- | --- | --- |
| VM deployed from template — boots, SSH, storage functional | ☐ |  |
| Live migration tested (move VM between nodes without downtime) | ☐ |  |
| Snapshot and restore tested | ☐ |  |
| OVA virtual appliance deployed (if applicable) | ☐ |  |

# Phase 8: Operational validation

Demonstrate Day 2 operations and resilience.

## Failover and resilience

| Item | Status | Notes |
| --- | --- | --- |
| Node failure simulated | ☐ |  |
| VM restarted on healthy node within target time | ☐ |  |
| Application recovered without manual intervention | ☐ |  |
| Container pod rescheduled to healthy node after failure | ☐ |  |
| Service remained available during failover | ☐ |  |

## Backup and restore

| Item | Status | Notes |
| --- | --- | --- |
| Application or VM backup completed successfully | ☐ |  |
| Restore to same or different namespace validated | ☐ |  |
| Data integrity confirmed after restore | ☐ |  |

## Cluster lifecycle

| Item | Status | Notes |
| --- | --- | --- |
| SSH key rotation validated | ☐ |  |
| Node-level configuration change applied via MachineConfig | ☐ |  |
| Node drain and maintenance — cordon, drain, uncordon | ☐ |  |
| Cluster upgrade tested (minor version or z-stream) | ☐ |  |
| Workloads remained available during upgrade | ☐ |  |
| Worker node added — new node joins cluster successfully | ☐ |  |

## Monitoring and troubleshooting

| Item | Status | Notes |
| --- | --- | --- |
| Monitoring dashboards accessible | ☐ |  |
| Alerts fire correctly (trigger test alert, verify delivery) | ☐ |  |
| MTU verified end-to-end (no silent packet drops) | ☐ |  |
| must-gather diagnostic bundle collected and reviewed | ☐ |  |
| Log collection validated (node, pod, operator logs) | ☐ |  |
| Common failure modes understood by the customer team | ☐ |  |

# Phase 9: Results summary

Complete this table during the POC to prepare for the closeout meeting readout.

| Category | What was tested | Expected outcome | Actual outcome | Result |
| --- | --- | --- | --- | --- |
| Installation | Cluster deploy | All nodes healthy |  |  |
| Networking | Traffic flow | Routes reachable |  |  |
| Storage | Volume lifecycle | PVCs provision and bind |  |  |
| Security | Login and RBAC | Auth and roles enforced |  |  |
| Applications | App deployment | Workloads run end-to-end |  |  |
| Resilience | Node failure | Workloads recover |  |  |
| Scaling | Add capacity | New node joins cluster |  |  |
| Backup | Protect and restore | Data intact after restore |  |  |
| Monitoring | Alert pipeline | Alerts delivered |  |  |
| Migration | VM migration | VMs operational |  |  |
| Upgrade | Version bump | Upgrade succeeds cleanly |  |  |

# Phase 10: Closeout

## Deliverables

The POC concludes with two formal deliverables:

1. Completed checklist — this document, filled in with status and notes for every item tested.

2. Closeout meeting — a readout of all POC findings, outcomes, gaps, and recommendations presented to stakeholders.

## Findings summary

| Item | Status | Notes |
| --- | --- | --- |
| Successful tests documented | ☐ |  |
| Failures documented with root cause and resolution | ☐ |  |
| Platform gaps identified (features not yet available) | ☐ |  |
| Infrastructure gaps identified (hardware, network, storage) | ☐ |  |
| Application gaps identified (app-specific constraints) | ☐ |  |
| POC-only limitations noted (not relevant to production) | ☐ |  |
| Lessons learned recorded for production planning | ☐ |  |
| Final go/no-go recommendation delivered and agreed | ☐ |  |

## Operational readiness of customer team

The customer team has demonstrated the ability to:

| Item | Status | Notes |
| --- | --- | --- |
| Perform routine cluster administration | ☐ |  |
| Diagnose and resolve common issues | ☐ |  |
| Execute cluster upgrades | ☐ |  |
| Add or remove cluster capacity | ☐ |  |
| Run backup and restore procedures | ☐ |  |
| Deploy new applications to the platform | ☐ |  |

## Formal approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Customer Technical Lead |  |  |  |
| Customer Infrastructure Lead |  |  |  |
| Red Hat / Partner Engineer |  |  |  |
| Project Sponsor |  |  |  |

# Follow-up: Sizing and proposal

Upon successful completion of the POC, the next step is a sizing and proposal process that translates POC findings into a production-ready architecture and commercial agreement.

| Item | Status | Notes |
| --- | --- | --- |
| Compute sizing documented (CPU, memory, disk per node role) | ☐ |  |
| Storage architecture and capacity plan defined | ☐ |  |
| Network topology and segmentation documented | ☐ |  |
| High-availability and DR strategy outlined | ☐ |  |
| Backup retention and RPO/RTO targets set | ☐ |  |
| Security hardening steps identified | ☐ |  |
| Alerting and on-call strategy documented | ☐ |  |
| Operational ownership model agreed (who runs what) | ☐ |  |
| Hardware bill of materials finalized | ☐ |  |
| Network allocation documented (subnets, IPs, firewall rules) | ☐ |  |
| Red Hat entitlements and subscription counts confirmed | ☐ |  |
| External dependencies cataloged (storage, load balancers, DNS) | ☐ |  |
| Commercial proposal delivered to customer | ☐ |  |